Document ID: TP_ECOM_001
Project Name: E-Commerce Website
Version: 1.0

1. Introduction

This Test Plan document describes the testing process for the E-Commerce Website Application.

The application allows users to register, login, search products, add items to cart, place orders, and make payments.

The purpose of testing is to ensure that all functionalities of the application work properly, securely, and according to business requirements.

2. Scope of Testing

In Scope

The following modules are included in testing:

- User Module Checking

- Registration Module Checking

- Login Module Checking

- Product Module Checking

- Cart Module Checking

- Checkout Module Checking

- Payment Module Checking

- Order Module Checking

- Admin Module Checking

Out of Scope

The following are not included in testing:

- Third-party payment server testing

- Internal bank server testing

- Hardware testing

- Network testing

3. Test Strategy Methodology:

Agile (Scrum). Testing will be performed in 2-week Sprints. Approach: Risk-based testing focusing on the payment flow. Types of Testing: - Functional: To check core features. - Regression: To ensure new updates don't break old cart features.

4. Test Items

The following modules will be tested in the E-Commerce Website Application:

- User Registration Module

- Login Module

- Product Module

- Cart Module

- Checkout Module

- Payment Module

- Order Module

- Admin Module

- Search Functionality

- Wishlist Functionality

5. Environmental Needs Hardware:

iPhone 15, Samsung S24, MacBook Pro, Windows 11 Laptop. Software: Browsers (Chrome, Safari, Firefox, Edge). Network: 4G/5G and Wi-Fi simulation (to test checkout on slow speeds).

6. Entrance and Exit Criteria Entrance :-

Requirements are signed off; Test Environment is ready; Code is deployed. Exit:- 100% of "Critical" and "High" test cases passed; No P0/P1 bugs open.’

7. Test Deliverables

Test Plan (This document).

Test Case Suite (Spreadsheet/Jira).

Bug Reports (Logged in Jira).

Test Summary Report (TSR) (Sign-off document).

8. Responsibilities

QA Lead will manage the complete testing process and review testing activities.

Testers will execute test cases, identify bugs, and report defects.

Developers will fix reported defects and provide updated builds.

Project Manager will monitor project progress and ensure timely completion of testing activities.

8 Risks & Contingencies Risk :-

Third-party Payment Gateway downtime Mitigation :- Use Mock Services/Stubs to continue testing the UI flow.

9. Approval Sign-off QA Lead:

Vivek Shejole Product Manager: [Name]

Release Manager: [Name]

9. Schedule

Requirement Analysis – 2 Days

Test Plan Preparation – 1 Day

Test Case Design – 3 Days

Test Execution – 5 Days

Bug Reporting and Retesting – 3 Days

Regression Testing – 2 Days

Test Summary Report Preparation – 1 Day